# QA Artifacts

# B2B Vendor Invoice Management Portal

Version: 1.0  |  Date: June 2026

Contents: Test Plan · RTM · Test Cases · Edge Cases · Risk Register · Defect Report Template

# Test Plan

## 1. Introduction

This Test Plan defines the QA strategy, scope, approach, resources, and schedule for testing the B2B Vendor Invoice Management Portal. The system enables vendors to submit invoices against purchase orders, allows an AP team to approve or reject them, and automates downstream payment forwarding with notifications and reporting.

## 2. Objectives

Objective

Validate that all 7 functional requirements are implemented correctly

Ensure the system is secure and accessible only to authorized users

Verify data integrity across invoice submission, approval, and payment forwarding

Confirm email notifications are triggered correctly on status changes

Validate report accuracy and access control

## 3. Scope

### In Scope

| Area | Details |
| --- | --- |
| Functional Testing | All 7 requirements |
| Negative Testing | Invalid inputs, unauthorized access, duplicate submissions |
| Boundary Value Testing | Invoice amounts, date ranges, file sizes |
| Integration Testing | Email notification service, payment processing forwarding |
| Security Testing | Authentication, authorization, session management, role enforcement |
| UI Testing | Portal usability across key workflows |
| Regression Testing | Re-testing after defect fixes |

### Out of Scope

Excluded Area

Performance / Load testing (separate phase)

Downstream payment system internal logic

Mobile app (if not in current release)

Third-party ERP system testing

## 4. Test Types

| Test Type | Purpose |
| --- | --- |
| Smoke Testing | Verify basic navigation and core flows after each build |
| Functional Testing | Verify each requirement works as specified |
| Negative Testing | Verify system handles invalid/unexpected inputs gracefully |
| Integration Testing | Verify data flows correctly between portal, email service, and payment system |
| Security Testing | Verify role enforcement, session timeouts, and unauthorized access prevention |
| Regression Testing | Ensure new changes do not break existing functionality |
| UAT | Final sign-off by client/stakeholders |

## 5. Entry & Exit Criteria

### Entry Criteria

Criterion

All 7 requirements are documented and clarifications received

Application is deployed to QA environment and smoke test passes

Test data (vendor accounts, POs) is set up

Test cases are reviewed and approved

### Exit Criteria

Criterion

All High and Critical test cases executed

Zero open Critical/High severity defects

All blocking defects resolved and re-tested

Traceability matrix confirms 100% requirement coverage

## 6. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Unstable QA environment | Maintain a separate stable staging environment |
| Unclear requirements | Raise clarifying questions before test design |
| Payment system unavailable | Use mocks/stubs for payment API during testing |
| Email delivery delays in testing | Use dedicated QA mailbox with real-time monitoring |

# Requirements Traceability Matrix (RTM)

Maps each business requirement to its corresponding test cases. Ensures 100% coverage.

| Req ID | Requirement | Test Case IDs | Coverage |
| --- | --- | --- | --- |
| REQ-01 | Vendors can register and log in | TC-001 to TC-006 | ✓ |
| REQ-02 | Vendors can submit invoices against POs | TC-007 to TC-013 | ✓ |
| REQ-03 | AP team can view, approve, or reject invoices | TC-014 to TC-018 | ✓ |
| REQ-04 | Approved invoices forwarded for payment | TC-019 to TC-021 | ✓ |
| REQ-05 | Email notifications on status changes | TC-022 to TC-025 | ✓ |
| REQ-06 | System generates monthly reports | TC-026 to TC-028 | ✓ |
| REQ-07 | Only authorized users may access the system | TC-029 to TC-033 | ✓ |

Total: 33 test cases covering 100% of requirements.

# Test Cases

33 test cases across 7 requirements. Selected key cases shown below.

## REQ-01: Vendor Registration & Login

| TC ID | Title | Type | Priority |
| --- | --- | --- | --- |
| TC-001 | Vendor registers successfully with valid details | Positive | High |
| TC-002 | Vendor logs in with correct credentials | Positive | Critical |
| TC-003 | Login fails with incorrect password | Negative | High |
| TC-004 | Account locked after N failed attempts | Security | High |
| TC-005 | Duplicate email registration is rejected | Negative | High |
| TC-006 | Expired verification link cannot activate account | Negative | Medium |

## REQ-02: Invoice Submission

| TC ID | Title | Type | Priority |
| --- | --- | --- | --- |
| TC-007 | Vendor submits valid invoice against open PO | Positive | Critical |
| TC-008 | Submission fails when mandatory fields are missing | Negative | High |
| TC-009 | Invoice amount exceeding PO value is flagged/rejected | Boundary | High |
| TC-010 | Duplicate invoice number is rejected | Negative | High |
| TC-011 | Upload of unsupported file type is rejected | Security | Medium |
| TC-012 | Invoice submission blocked for closed PO | Negative | High |
| TC-013 | Vendor cannot view another vendor's invoices | Security | Critical |

## REQ-03: AP Approval Workflow

| TC ID | Title | Type | Priority |
| --- | --- | --- | --- |
| TC-014 | AP team views all submitted invoices in queue | Positive | High |
| TC-015 | AP user approves a submitted invoice | Positive | Critical |
| TC-016 | AP user rejects invoice with mandatory rejection reason | Positive | High |
| TC-017 | Duplicate approval of already-approved invoice is prevented | Negative | High |
| TC-018 | Vendor role cannot access AP approval screens | Security | Critical |

## REQ-04: Payment Processing

| TC ID | Title | Type | Priority |
| --- | --- | --- | --- |
| TC-019 | Approved invoice triggers payment forwarding automatically | Integration | Critical |
| TC-020 | Payment forwarding failure handled gracefully without data loss | Integration | High |
| TC-021 | Payment confirmation status reflected in portal | Integration | Medium |

## REQ-05: Email Notifications

| TC ID | Title | Type | Priority |
| --- | --- | --- | --- |
| TC-022 | Vendor receives confirmation email after submitting invoice | Integration | Medium |
| TC-023 | Vendor notified when their invoice is approved | Integration | High |
| TC-024 | Vendor notified with rejection reason when invoice is rejected | Integration | High |
| TC-025 | No email sent when AP user only views an invoice | Negative | Low |

## REQ-06: Monthly Reports

| TC ID | Title | Type | Priority |
| --- | --- | --- | --- |
| TC-026 | Monthly report includes correct invoice activity data | Positive | High |
| TC-027 | Vendor can only see their own data in report | Security | High |
| TC-028 | Report handles months with zero activity gracefully | Edge Case | Low |

## REQ-07: Access Control

| TC ID | Title | Type | Priority |
| --- | --- | --- | --- |
| TC-029 | Unauthenticated user cannot access portal pages | Security | Critical |
| TC-030 | User session expires after defined inactivity period | Security | High |
| TC-031 | AP role cannot access vendor invoice submission | Security | High |
| TC-032 | Admin can assign and change user roles | Positive | Medium |
| TC-033 | Audit log captures sensitive actions | Compliance | High |

# Edge Cases & Boundary Conditions

Edge cases are scenarios at the limits of expected behavior — often missed in standard testing but a common source of production defects.

## Authentication

| EC ID | Edge Case | Expected Behavior |
| --- | --- | --- |
| EC-001 | Email with special characters (e.g., user+tag@co.uk) | Accept if valid RFC 5322 email |
| EC-002 | Company name 500+ characters | Enforce max length, show error |
| EC-003 | Password exactly at minimum length | Should be accepted |
| EC-004 | Password one character below minimum | Should be rejected |
| EC-005 | Login email in different case | Case-insensitive match to same account |
| EC-007 | Two users register with same email simultaneously | Race condition: only one account created |

## Invoice Submission

| EC ID | Edge Case | Expected Behavior |
| --- | --- | --- |
| EC-009 | Invoice amount = $0.00 | Rejected — zero-value invoices are invalid |
| EC-010 | Invoice amount exactly equal to PO value | Accepted (exact match boundary) |
| EC-012 | Invoice amount $0.01 over PO value | Flagged or rejected per business rule |
| EC-013 | Invoice dated in the future | Rejected — future-dated invoices are invalid |
| EC-015 | Upload empty PDF (0 bytes) | Rejected: 'Uploaded file is empty' |
| EC-016 | File at exactly maximum allowed size | Accepted |
| EC-017 | File 1 byte over maximum size | Rejected with file size error |
| EC-019 | Two invoices submitted for same PO simultaneously | Concurrency handled — no data corruption |
| EC-021 | Line items sum does not match invoice total | Rejected with mismatch error |

## Security

| EC ID | Edge Case | Expected Behavior |
| --- | --- | --- |
| EC-035 | URL manipulation to access another vendor's invoice (IDOR) | Access denied — IDOR protection required |
| EC-036 | SQL injection in invoice number field | Input sanitized, query not executed |
| EC-037 | XSS payload in text field | Input escaped, script does not execute |
| EC-039 | Reuse of valid JWT after logout | Token invalidated on logout |
| EC-040 | API endpoint called without auth header | Returns 401 Unauthorized |

# Risk Register

Risk Rating = Likelihood (1-5) x Impact (1-5). Priority: Critical (15-25), High (10-14), Medium (5-9), Low (1-4).

| Risk ID | Risk Description | Score | Priority | Mitigation |
| --- | --- | --- | --- | --- |
| RSK-001 | Concurrent approvals cause double payment | 15 | Critical | Implement locking on invoice approval; test EC-023 |
| RSK-002 | IDOR vulnerability: vendor accesses another vendor's data | 20 | Critical | Server-side auth on every API call; test EC-035 |
| RSK-003 | SQL injection via invoice/search fields | 15 | Critical | Parameterized queries / ORM; test EC-036 |
| RSK-004 | Payment forwarding silently fails | 15 | Critical | Retry logic + alerting; test TC-020 |
| RSK-005 | No audit trail — compliance violation | 10 | High | Immutable audit log; test TC-033 |
| RSK-006 | Duplicate invoice processed and paid twice | 12 | High | Unique invoice number per vendor; test TC-010 |
| RSK-015 | Unauthenticated API endpoints expose data | 10 | High | API security review; test EC-040 |
| RSK-018 | Requirements misunderstood — no clarification | 12 | High | Clarifying questions submitted before design |
| RSK-020 | GDPR non-compliance — vendor PII without consent | 10 | High | Confirm data retention requirements with client |
| RSK-007 | Vendor data leakage in monthly reports | 8 | Medium | Scope reports by authenticated vendor ID; TC-027 |
| RSK-008 | XSS via user-controlled fields in email notifications | 9 | Medium | HTML encode all user input; test EC-030 |
| RSK-011 | File upload used for malicious files | 8 | Medium | Restrict file types server-side; scan uploads; TC-011 |

# Defect Report Template

Use this template for every defect found during testing. Consistent reporting helps developers reproduce, prioritize, and fix issues faster.

## Defect Information

| Field | Value |
| --- | --- |
| Defect ID | DEF-[XXX] |
| Title | Brief, descriptive summary of the defect |
| Reported By | QA Engineer Name |
| Reported Date | DD-MMM-YYYY |
| Module / Feature | e.g., Invoice Submission / Login / Reports |
| Requirement ID | e.g., REQ-02 |
| Test Case ID | e.g., TC-009 |
| Build / Version | e.g., v1.2.3 |
| Environment | QA / Staging / UAT |

## Classification

| Field | Options |
| --- | --- |
| Severity | Critical / High / Medium / Low |
| Priority | P1 (Immediate) / P2 (High) / P3 (Medium) / P4 (Low) |
| Defect Type | Functional / UI / Performance / Security / Data / Integration |
| Status | Open / Assigned / In Fix / Ready for Retest / Closed / Reopened |

## Severity Guide

| Severity | Definition |
| --- | --- |
| Critical | Application crash, data loss, security breach, or blocker with no workaround |
| High | Major feature is broken, workaround is difficult or unavailable |
| Medium | Feature partially works; workaround exists |
| Low | Minor UI issue, cosmetic defect, or minor inconvenience |

## Defect Details

| Section | Content |
| --- | --- |
| Summary | One sentence describing what went wrong. |
| Description | Detailed explanation: what was tested, what failed, how it differs from expected. |
| Steps to Reproduce | 1. [Step 1] 2. [Step 2] 3. [Step 3] ... |
| Expected Result | What should have happened based on the requirement. |
| Actual Result | What actually happened. Include error messages, incorrect values, screenshots. |
| Evidence | Screenshot/Video ¦ Logs ¦ Test data used |

## Resolution

| Field | Value |
| --- | --- |
| Root Cause | [To be filled by Developer] |
| Fix Description | [To be filled by Developer] |
| Fix Commit / PR | [Link to code change] |
| Fixed In Build | [Version where fix was deployed] |
| Retested By | [QA Engineer Name] |
| Retest Date | DD-MMM-YYYY |
| Retest Result | Pass / Fail |
| Closed Date | DD-MMM-YYYY |

## Sample Filled Defect Report

| Field | Value |
| --- | --- |
| Defect ID | DEF-001 |
| Title | Invoice with amount exceeding PO value is accepted without error |
| Severity | Critical |
| Priority | P1 |
| Module | Invoice Submission |
| Requirement ID | REQ-02 |
| Test Case ID | TC-009 |
| Steps | 1. Log in as vendor 2. Go to Submit Invoice 3. Select PO-001 (value $10,000) 4. Enter amount $15,000 5. Submit |
| Expected | System rejects with: 'Invoice amount exceeds PO value' |
| Actual | Invoice accepted, status set to Submitted. No validation error shown. |
| Status | Open |

Think. Question. Test.